University of Hull

Project Initiation Document

Cave Modelling and Rendering

Author: / Maaz Selia	Supervisor: / Dr. Qingde Li

October 23, 2019

Word count: 2996
Contents

Project background and purpose
Objective
The project to be undertaken is titled, ”Cave modelling and rendering”. The goal of this project is to deliver a prototype for a cave exploration game. The caves are required to be as realistic as possible. The caves should, for example, emulate: the rocky terrain; branching networks; and cave structures like stalactites and stalagmites.

However, realism is not all that is required. The underlying challenge for this project is to create the caves using procedural content generation (PCG). PCG allows for the automatic generation of content. This means that vast amounts of content can be generated with little to no human effort. PCG allows for each user to have unique experiences. However, the quality of the generated content depends almost entirely on the design of the procedural content generator. Nevertheless, designing a generator well is challenging.

The requirement for realism, coupled with procedural generation of the caves. Presents, while difficult, an exciting opportunity to investigate unfamiliar concepts and techniques. And, to inevitably evolve these concepts and techniques, and apply them to create a captivating cave exploring game.
Primary aims
As mentioned above, the goal of this project is to deliver a prototype for a cave exploration game. Whilst employing procedural content generation techniques to create the caves. The following are the primary aims to accomplish that goal.

To investigate and develop PCG techniques.
The success of the project relies heavily on exploring and gaining an understanding of PCG techniques in the field of 3D graphics. This means to research PCG techniques that are presently used and to understand the underlying concepts behind PCG. This will then allow me to beneficially inform my own implementation of a PCG technique or evolutions of current PCG techniques, which will then be used to generate realistic caves. From the terrain to networks to the structures present in caves. The better this aim is met, through careful design of the procedural generator(s), the more captivating the caves will become.

To gain a deeper understanding of caves, in real life.
This aim is to be achieved through research into caves. By answering the following questions:
- What kind of different caves there are?
- What are the characteristics of different cave networks?
- What are the characteristics of different cave terrain?
- What kind of structures are naturally present in caves?
- Is there a discernable pattern/formula that caves conform to?

A deeper understanding of caves in real life will allow for more intelligent implementations of PCG techniques. For example, it will allow for better informed constraints. And better informed constraints will allow for the generated caves to be more realistic.

To develop a prototype cave exploration game.
This is the final aim of the project. Which is to consolidate the earlier two aims and present them in a form which can be objectively assessed. It will show an understanding of real life caves and proficiency in PCG technique.
Secondary aims
These secondary aims rely on the early completion of primary aims. The purpose of these aims is to enhance the final cave exploration game.

Addition of water to caves.
This aim looks at the potential of adding water to caves. The water may be flowing or stagnant. The idea behind its implementation is to scan through the generated terrain and randomly determine water level, and determine a water flow origin point. And to place flowing or stagnant water appropriately based on terrain.

Multiple types of caves.
This aim looks at the potential of adding different types of caves. Different types refers to caves formed through different means. i.e. water, wind, lava etc. The initial cave type to be implemented, for the primary aim, will be a solution cave.
Scope
For the final prototype. My plan is to have the cave exploration game procedurally generate a cave network skeleton (potentially, using L-Trees) (Compton, 2017), and then to procedurally populate the skeleton with terrain. And, to have the resulting terrain and cave network be as realistic as possible. I also plan to have a graphical user interface (GUI), within the game, which will allow for manipulation of parameters related to the PCG.

If time permits, I would like to have procedurally placed water present in the caves. And, to also support different types of caves for procedural generation.
Deliverables
The assessed deliverables for this project are to be a prototype for a cave exploration game and a final report on the process of its creation.

I have devised some intermediary deliverables which will help measure the progress of the project. These will allow the tracking of progress objectively. And, in the case that the project is falling behind schedule, or if too much time has been allocated to certain tasks, to make appropriate changes to the project scope.

The intermediary deliverables are as follows:

1. Research review of:
  1. Caves, in real life.
  2. Procedural generation techniques (that may relate to the generating of):
    1. Cave networks
    2. Cave terrain
    3. Cave structures (Structures identified in earlier, “Caves, in real life”, research review)

This first set of deliverables constitutes the background research of the project. These are followed by learning and practicing of a chosen 3D graphics software.

The next set of deliverables are to measure progress and ensure sufficient command over the chosen 3D graphics software.

1. Basic examples of:
  1. A cave network.
This is to be cubes connected by cylinders. The cylinders can be connected to the cubes at varying angles. The placement of cubes in 3D space can vary along all axis.

  1. Cave terrain.
This will be taking a cube and cylinder from earlier and morphing its outer walls to resemble terrain, with noise.

  1. Cave structures.
These will be stalactites and stalagmites. And may also include additional structures identified in earlier, “Caves, in real life,'' research review.

  1. Application of textures.
This will be application of textures to terrain and structures created earlier.

  1. A graphical user interface.
This is to practice making an in-game GUI. Which will be used to alter parameters for the PCG in the prototype.

  1. Procedural content generation.
This deliverable will be to display a basic implementation of each PCG technique researched and identified, earlier, which relates to the project.

This set of deliverables will conclude the preparation aspect of the project. After this, there will be one more intermediary deliverable. Which will help lead the project to it’s goal. This will be a software specification document.

At this stage, with a sufficient level of information on PCG and practice with a 3D graphics software, a specification document will help lead the way to the end of the project. The document will contain its own set of deliverables.

Constraints
To discuss the most obvious constraints first. Time and lack of manpower. The project is limited by a deadline and a one person quota. The effects of which can be easily reduced: by efficient planning, such as the task list below; and keeping a track on progress objectively, via deliverables and milestones. In the case, that the constraints cannot be managed, a reduction in the project scope would be needed.

Apart from a deadline, there is also the matter of time commitment to other modules. Other modules also require time, for coursework and exam prep. Nonetheless, there are periods which are quiet. Where by, more time can be allocated to the project, such as the end of January and February where exams have just finished and the next modules have not published courseworks. Similarly, more time can be allocated to module courseworks, where a deadline for the project is further away but a module deadline closer. Such as November.

The project is also constrained by a lack of information and understanding. This being, a lack of understanding and experience with computer graphics, as I’ve not done any related modules. And, a lack of information and understanding of PCG techniques. These two topics are undoubtedly integral to the success of the project. To overcome this lack, I have allocated a fair amount of time in the task list to improve understanding and gain information. I believe this will be enough to give me a stable enough footing to tackle the project.
Project rationale and operation
Project benefits
On successful completion of this project, it would provide exposure to PCG techniques. It would allow for an opportunity to learn how to and to create a procedurally generated world. Which, if done successfully, would demonstrate programming competency in PCG. A larger benefit would be from the completion of the project itself. It would mean that the project was managed successfully and a product delivered. It would be evidence of competent project planning, personal and project time management and successful execution of a plan.
Project operation
For my project, I have decided to follow the incremental software development model. This model divides the whole system into smaller builds. From which, the whole system is produced in increments. Each incremental build passes through requirements, design, implementation, and testing. And, at each increment, a working version of software is produced.

This allows for a working version of the software to be available early in development. This means that testing can begin early in development. As such, potentially risky design choices and requirements can be identified and handled ahead of time, before they have a detrimental effect on the success of the project.

The incremental working builds, allows for more flexibility. If a change in scope is required, due to constraints or unavoidable risks.

And since, a new technique is required to be learned and applied. Having to produce working builds early in development will help identify a lack of information or misestimation of time and effort required to meet the aims of the project. It also means that there is almost always a functional version of software present.

To make the most of the incremental model, a thorough understanding of the whole system is required. So that, it may be effectively broken down, and built incrementally. Hence why, a fair amount of time has been allocated, below in the task list, to the investigation and experimentation of tools and techniques required for the project (Tryqa.com, 2019).

The incremental model was chosen over the similar iterative model because the latter does not allow for functional software to be available early on. It also lacks flexibility, in terms of changes to scope and requirements. Instead, it is more costly to change scope and requirements, further in development (Tryqa.com, 2019).

Similarly, it was chosen over the prototyping approach. Even though prototyping favours functional software early on, it tends to be incomplete. And, can cause the software to not function as the final system was intended (Tryqa.com, 2019).
Options
A primary aim of the project is to use PCG to generate caves. This can be done in various ways.

For generating cave networks, L-Trees seem like a fitting solution. However, I intend to further investigate other ways to generate a cave network (Compton, 2017).

Moving on to cave terrain. A single shader file would be enough to create procedurally generated cave terrain as demonstrated by Dr. Li in a weekly meeting. Another would be to use voxel based PCG. Though, voxel PCG tends to lack in realism (Compton, 2017). Another simple option would be to use randomly generated heightmaps and place terrain accordingly. A more sophisticated alternative to heightmaps, would be the marching cubes algorithm. Using the marching cubes algorithm (Coding Adventure: Marching Cubes, 2019), supplemented with noise seems suitable for generating realistic terrain.

As mentioned in earlier sections, I have allocated more time for further investigation of PCG techniques. And, for experimentation with the techniques investigated. I believe, this will allow me to make a well informed decision on what will be the most feasible and well suited PCG techniques to use for the cave exploration game.

As for the 3D graphics software, I have chosen to develop the project in Unity. Although, it could be argued that Unity is too powerful a tool. As I do not have any previous experience in computer graphics. I believe, the vast amounts of resources available on using Unity, will enable me to more effectively tackle the PCG aspect of the project. And, allow me to spend less effort getting up to speed on the 3D graphics and game aspect of the project. This is ideal, as the PCG aspect is what drew me to the project.
Risk analysis
Risks

Risk	Likelihood	Severity	Impact
Personal computer failure	2	4	8
Corruption of project software files	1	2	2
Loss of project software files	2	1	2
No access to 3D software on personal computer	2	3	6
Underestimation of time required for project tasks	2	2	4
Overestimation of time required for project tasks	2	2	4
Lack of skill in using 3D graphics software	1	3	3
Unable to find PCG techniques that can be used in the project	1	5	5
Unable to implement PCG for cave network	1	4	4
Unable to implement PCG for cave terrain	1	5	5
Unable to implement PCG for cave structures	1	2	2
Lack of understanding of Maths required for project	1	3	3
Falling behind project schedule	2	4	8
Unable to work due to ill health	2	1	2
Upcoming modules require more time than estimated	2	4	8

Residual Risk

Risk	Mitigation	L	S	I
Personal computer failure	Using University computers or replacing personal computer, thought inconvenient, would be viable.	2	1	1
Corruption of project software files	Project will be backed up via subversion.	1	1	1
Loss of project software files	Regular backups will be kept. Hence, only a matter of restoring from backup.	2	1	2
No access to 3D software on personal computer	Though inconvenient, University computers would suffice.	2	2	4
Underestimation of time required for project tasks	This would require a change in the project scope. In expectation, the chosen methodology accommodates such changes.	2	2	4
Overestimation of time required for project tasks	This would require a change in the project scope. In expectation, the chosen methodology accommodates such changes.	2	2	4
Lack of skill in using 3D graphics software	As there is an abundance of resources on Unity. Extra time spent learning would suffice.	1	3	3
Unable to find PCG techniques that can be used in the project	Very unlikely. Would need to consult with supervisor.	1	5	5
Unable to implement PCG for cave network	Would need to try alternatives and/or get help.	1	4	4
Unable to implement PCG for cave terrain	Would need to try alternatives and/or get help. And, consult with supervisor.	1	5	5
Unable to implement PCG for cave structures	Would need to try alternatives and/or get help.	1	2	2
Lack of understanding of Maths required for project	Spend extra time refreshing previously learned Maths.	1	3	3
Falling behind project schedule	If due to underestimation, alter project scope. Otherwise, discuss reason(s) for falling behind with supervisor.	2	3	6
Upcoming modules require more time than estimated	May require alteration to project scope.	2	2	4

Project methodology and outcomes
Initial project plan
Tasks and milestones

Background research
Caves, in real life. / What kind of different caves there are? / What are the characteristics of different cave networks? / What are the characteristics of different cave terrain? / What kind of structures are present in caves? / Is there a discernable pattern/formula that caves conform to?	3 days
Milestone: Background-1. Good understanding of Caves in real life.
Procedural content generation techniques that can be used for generating:
Cave networks / Cave terrain / Cave structures	4 days
Milestone: Background-2. General understanding of available PCG techniques and general ideas on how they could be used for the project.
Learn to use a 3D graphics software
Learn about the maths involved / Learn how to render 3D objects / Learn about textures: / How to apply them to surfaces / How to rectify issues that occur with texture warping due to application on procedurally generated surfaces / Learn how water can be implemented. Flowing and stagnant. / Learn how to use the camera / Learn how lighting works / Learn about player traversal in 3D space / Learn how to implement a graphical user interface	7 days
Potentially / Learn about shaders and ray tracing	2 days
Milestone: Background-3. General understanding and command over software to be used for project.
Practice. Make a basic example of:
A cave network / Cave terrain / Application of textures / Water. Flowing and stagnant / A graphical user interface / Light manipulation / Traversal in created 3D space	1 day / 1 day / 1 day / 2 days / 2 days / 1 day / 1 day
Milestone: Practice-1. Good understanding and command over software to be used for project.
Each PCG technique investigated in background research.	~7 days
Milestone: Practice-2. Good understanding of available PCG techniques and concrete ideas on how they should be implemented in the project.
Potentially / A shader	2 days
Starting on the prototype
Create a software specification document	6 days
Milestone: Prototype-Start. Prototype is ready to be built.
Select, refine and implement a procedural generation technique for:
A cave network / Cave terrain / Cave structures	4 days / 6 days / 8 days
Milestone: Prototype-Basic. The goal of the project met to a basic level.
Secondary aims / Water in caves / Different types of cave networks, terrain and structures.	5 days / ~x(2.5) days. Where, x = number of types of caves
Milestone: Prototype-Optional. The goal of the project met to a satisfying level.
Implement a graphical user interface	4 days
Milstone: Prototype-Ready. The prototype is now ready for formal demonstration.
Finalise prototype
Prepare video demonstration of the prototype / Prepare prototype for submission	1 day / 1 day
Milstone: Prototype-Complete. Prototype is now complete.
Write final report	25 days
Milestone: Project-Complete. Project complete.

Project operation
A log of the time spent and work completed towards the project will be kept. This log will then be used to assess against the task list and intermediary deliverables. The log should correlate with the progress expected by the task list and intermediary deliverables. If it shows that progress is falling behind schedule, mitigations are in place to manage this risk.

End of Report.

References

Coding Adventure: Marching Cubes (2019) Sebastian Lague. Available at: https://www.youtube.com/watch?v=M3iI2l0ltbE (Accessed: 23 October 2019).

Compton, K. (2017). Practical Procedural Generation for Everyone. [Online Video]. 3 March 2017. Available from: https://www.gdcvault.com/play/1024213/Practical-Procedural-Generation-for. [Accessed: 23 October 2019].

Tryqa.com. (2019). What is Incremental model- advantages, disadvantages and when to use it?. [online] Available at: http://tryqa.com/what-is-incremental-model-advantages-disadvantages-and-when-to-use-it/ [Accessed 23 Oct. 2019].

Tryqa.com. (2019). What is Iterative model- advantages, disadvantages and when to use it?. [online] Available at: http://tryqa.com/what-is-iterative-model-advantages-disadvantages-and-when-to-use-it/
[Accessed 23 Oct. 2019].

Tryqa.com. (2019). What is Prototype model- advantages, disadvantages and when to use it?. [online] Available at: http://tryqa.com/what-is-prototype-model-advantages-disadvantages-and-when-to-use-it/
[Accessed 23 Oct. 2019].